Action Items – Thursday March 30, 2017

- GA Refinancing

- ENERGY / Blakes / IESO / OEB / OPG / OPCD to meet on Tuesday to work through issues related to legislation

- LSB / Blakes to brief OPCD on legislation

- KPMG / E&Y to continue to be informed so that they can eventually confirm we’ve met all conditions

- Blakes / OPG to work through financing issues related to 10% cap

- Blakes / LSB to work with MAG on a second constitutional law opinion from Peter Hogg

- TD being engaged through OFA to provide financial advice

- ESP to make presentation on GA financing at upcoming IESO Board meeting

- OEB to continue to work with Ministry LSB on comfort letter / OEB doesn’t need letter until mid-April

- Affordability Fund

  - Briefing being scheduled for advisory committee

  - Trust will establish process for accessing funds by Summer

- RRRP / OESP / FN Rate

  - SNAP working on LRC materials for OESP tracking to April 10 LRC

  - SNAP to work with TBS to ensure funds flow from fiscal plan as soon as legislation passes

  - SNAP meeting with OEB / MCSS on options for automatic enrolment

  - SNAP to sit down with COO next week on FN Rate

  - SNAP to review Toronto Hydro issues

- ICI

  - ESP working on LRC approval package tracking to April 10 LRC

  - Outreach with OCC / CME ongoing

- Other items

  - LSB to draft memo to LDCs letting them know about legislative issue related to advertising