Action Items – May 4

- GA Refinancing

  - Leg Counsel finalizing legislation

  - LSB working on:

    - Committee motions

    - Regulations – 2 parts (mid and late June).  Note: OPG has sketched out what it may require in regulation

    - Indemnities for OPG and IESO Board members to be in place around Royal Assent

  - Ministry working on approval documents for Minister signature for end of week:

    - LRC / Cabinet Submission on OFH Legislation

    - TB/MBC Report Back – GA refinancing, Social programs and ICI.  Note: TB looking for variability risk analysis for Social programs

    - Ministry to share drafts by end of week

  - OPG and IESO’s independent accounting work is complete:

    - OPG is finalizing E&Y’s work

    - IESO has finalized KPMG’s work

    - Agencies are each working a one page summary that could be released publically

  - OPG to meet with OAG next Thursday (TBC); OAG request to IESO for emails  has been expanded

  - OPG on track with Board meeting on May 12 to approve recommendation

  - OPG guarantees won’t be negotiated until a later stage  and guarantee for market disruption is still in play

- Other OFHP Initiatives

  - RRRP, OESP and FN:

    - Ministry received final legislation, which includes information sharing provision with MCSS

    - Ministry working with LDCs to finalize program design

  - Affordability Fund:

    - Advisory group reaching out to social agencies

  - ICI:

    - Ministry promoting value of ICI (i.e., at upcoming OCC Annual General meeting)

    - Ministry discussing with CME ongoing

- Other Items

  - OEB’s cannot reset prices until regulation is public, but work will happen in the background to ensure a common understanding of regulations

  - Regulation tracking for direct to Cabinet on June 14th (TBC)

  - Ministry to follow up with stakeholder on rate cap