Action Items – May 18

- GA Refinancing

  - Ministry working on motions which need to be filled a week from today. Draft motions to be shared early next week.

  - Ministry also working on regulations for mid and end of June timelines

  - OPG to set up SPV after regulations in June, which requires rating agencies review expected by the end of July

    - Documents will include commentary on credit worthiness

    - Potential engagement of Moody’s/S&P/DBRS

  - Agencies (OPG/IESO/OEB) to provide critical paths for the next meeting

  - OPG to go to the market in Sept/Oct

  - IESO letter went to OFA to request $2.5B total credit

  - IESO expecting purchase and sale agreement by end of June

  - IESO memo and KPMG accounting opinion has been delivered to Ministry

  - OPG memo and E&Y accounting opinion has been delivered to Ministry

  - IESO is producing a document to respond to AG questions – to be shared with TBS for review

  - IESO to offer FAO separate meeting with KPMG (FAO declined)

  - FAO report to be provided to MO on Tuesday morning and be released on Wednesday at 9AM

  - OFA to work on analysis of comparison of clean energy adjustments to Debt Retirement Charge

  - Indemnities for Boards are tracking forward to be in place when legislation comes into force

  - Guarantees for dealers are still being explored and to be done in conjunction with rating process

    - Time is required to appropriately brief decision makers

    - OPG to provide draft version of Term Sheet to Ministry of Energy

- Other OFHP Initiatives

  - RRRP, OESP and FN:

    - Ministry working on regulation details

    - OESP regulations will be the focus of the post-July 1 work stream

    - Products for both June 14

    - Ministry working with 5 Chiefs to determine the qualification of FN rebate based on existing processes

    - Ministry working to minimize number of individuals who qualify for credits but don’t receive them on July 1

    - OEB calculation needs to be completed 15 business days from Royal Assent

  - Affordability Fund:

    - Waiting for social service agencies to respond

  - ICI:

    - No update

- A Plan for Monitoring / Oversight

  - Ministry to develop implementation road map to track and ensure alignment of different work streams