Action Items – June 8
1) GA Refinancing 
· Ministry tracking 8 regs for next week
· Ministry moved OESP reg to June 27
·  Ministry continues to work with MCSS on OESP automatic enrolment, which is tracking for Sept at the earliest 
· Ministry continues to work on general reg and requires input from OPG, IESO and OEB to ensure they have what they need
· [bookmark: _GoBack]TBS would like a road map to facilitate the presentation at TB
· OPG to provide language to Ministry for regulation drafting 
· OPG to draft a deck for Minister’s OFHP implementation briefing with input from IGSs
· IESO expecting AG coming to their Board on June 14 
· IESO is working with KPMG to review the interest cost coming back to IESO from OPG during moratorium period
· OEB drafting supplementary report to go out with revised pricing on June 22
· OEB to consider announcing pricing earlier in the day rather than afternoon
· OEB refining answer and key messages to how HydroOne rate application impacts OFHP and will share with Ministry 
· Ministry/OFA to provide comments back to OPG on Provincial Support Agreement Term Sheet by next week
· MOF, not TBS, to provide S. 28 approval 
· OPG/IESO to confirm timing of when they need Board indemnities (potentially required before IESO Board meeting on the 14th of June)
· MOF/TBS to look into whether appropriation from TB is required to facilitate the S.28 approval
· Ministry reviewing CEB/DRC comparison document and will provide comments next week. 

2) Other OFHP Initiatives
· RRRP, OESP and FN:
· Ministry working with Chiefs on First Nations Delivery credit with Chiefs expecting to table and pass a resolution next week on who receives credit

· Affordability Fund: 
· Formal written invitation  being sent to  final trustee who has agreed verbally 



