OPG Confidential Exclusive

FOR INFORMATION to the Special Committee of the Board

__________________________________________________________________________________

July 6, 2017

- Fair Hydro Program – Follow up on Operating Structure

REASON FOR REPORT

This submission is to provide the Special Committee with an update on the Operating Structure for the Fair Hydro Financing Program in response to the action item from the June 26th Special Committee meeting.

HIGHLIGHTS

| - Key Activities | - Status |
| --- | --- |
| - OPG Management Oversight Committee | - Member: J Lyash (Chair ), C Ginther and K Hartwick - Charter has been drafted and undergoing review |
| - Fair Hydro Trust Organization | - Job positions within the Fair Hydro Trust financing unit have been created and rated - 3 positions have been filled |
| - Organizational Authority (OA) | - OPG OA Treasury elements will be applied augmented by oversight and approval of specific activities by the OPG Management Oversight Committee |
| - Supporting Infrastructure | - Needs assessment complete - Configuration development commenced to leverage existing financial and treasury systems for capturing transactions and producing information for reporting |
| - Trust documentation | - Key documents include: Declaration of Trust, Master Trust Indenture, Master Transfer & Servicing Agreement, Financial Services & Management Agreement and Administration Agreement - All agreements drafted and are undergoing review by stakeholders |

Submitted by:

_________________________

Ken Hartwick

Chief Financial Officer & Senior Vice President – Finance

Appendices

None