
Implementation of Ontario’s Fair Hydro Plan 
Week of July 10, 2017

	Item 

	Key Deliverables / Considerations
	Timing / Next Steps 	

	1) Refinancing the Global Adjustment  (ESP/IGS/LSB)
	
	

	· ENERGY, LSB, IESO, OPG, OEB, TBS and MOF
	Recent Action Items
· Ongoing Business Items
· Performance / Payment Guarantees (i.e., term sheet)
· Management Fees
· OPG Equity Injection Process
· Subordinate Debt Loan Agreement 
· Payment in Lieu of Taxes Exemption 

· Agencies (OPG/IESO/OEB) to provide weekly critical paths/detailed workplans as required 

· ENERGY working with Navigant to prepare a report on long lived assets and associated assessment of value

	· July 1 – 25% takes effect

· Summer – Prepare Minister’s Fair Allocation Amount (TBD)

· Summer – LRC/Cabinet Approval Management Fee regulations (TBD)

· Summer / Fall – OPG Financing (TBD)  



	2) Broadening Rural or Remote Rate Protection (RRRP)  (SNAP)
	
	

	· ENERGY, LSB and LDCs


	Recent Action Items
· Ministry working with LDCs to finalize program design



	
· [bookmark: _GoBack]TBD

	3) Expanding Ontario Electricity Support Program (OESP)  (SNAP)
	
	

	· ENERGY, LSB, MCSS and OEB


	Recent Action Items
· SNAP to continue to work through OESP automatic qualification with MCSS / OEB
· SNAP to continue to work with, MOF, OEB and CRA on OESP wet signature 
· SNAP to work with TBS to ensure funds flow from fiscal plan as soon as legislation passes
· Ministry continues to work with MCSS on OESP automatic enrollment, which is tracking for September at earliest

	· July 26, 2017 – MCSS going to TB 

	4) Providing a First Nations On-Reserve Delivery Credit (SNAP)
	
	

	· ENERGY and LSB


	Recent Action Items
· Ministry working with Chiefs on First Nations Delivery Credit (FNDC), with Chiefs expecting to table and pass a resolution next week on who receives credit
· Ministry finalizing process for eligibility and working with COO to communicate FNDC
· Letter being drafted by Regional Chief Day tracking for week of May 29
· Ministry met with COO on April 26 and May23 regarding FN Rate implementation

	
· TBD 

	5) Establishing an Affordability Fund (CRED)
	
	

	· ENERGY, IGS, LSB, Blakes, CSD, OPCD, TBS, MOF and H1 (KPMG and Osler)

	Recent Action Items
· On June 19, 2017, Computershare, the original trustee of the Affordability Fund Trust, was replaced with a Board of Trustees which includes representation from two social agencies and three LDCs (Ottawa Carleton UW / Neighbour to Neighbour Centre / Thunder Bay Hydro / Hydro One / Alectra). The Ministry of Energy is also represented on the Board of Trustees in a non-voting capacity
· Hydro One, in its administrative capacity, is developing back office support and preparing recommendations for the first meeting of the Board of Trustees 
 
	July 2017: 
· Trustees expected to engage with distributors, IESO, OEB, others, to define funding criteria and processes

Summer 2017:
· LDCs begin to apply to the Trust for funds

Q2 2017-2018:
· Report back to TB/MBC with final program details and a performance management framework including outcome measures and targets
Late 2017/early 2018:
· ENERGY can apply for additional funds through 2018-19 PRRT based on performance and need. Trust term can be extended with amended/new TPA if agreed by Trust


	6) Engagement with Officers of the Legislature 
	
	

	· ENERGY, MOF/OFA, Auditor General (AG)
	Recent Action Items
· ENERGY and other ministries (MOF and TBS) have received additional/broader scope request from AG.  Responses to be coordinated across ministries 
· Third-party hired to undertake electronic search of records 

	· Summer – Responding to AG Request (Ongoing)

	7) Bill Presentment  (SNAP/LSB) 

	
	

	· ENERGY



	Recent Action Items
· Ongoing Ministry work re bill presentment 

	· Fall 2017 – Bill redesign

	8) Expanding ICI  (ESP/COMs)

	
	

	· ENERGY, LSB, IESO and LDCs
  
	Recent Action Items
· Ongoing OCC outreach campaign to promote ICI
· Ongoing outreach with LDCs being undertaken by IESO
· CME proposal (TBD) 








	· Quarterly Report Backs re ICI to TBS / MBC


	9) Energy Sector Efficiencies (i.e., Ontario Energy Board and IESO) (SNAP / ESP)
	
	

	· ENERGY, LSB, OEB and IESO




	OEB: 
· Directive / Letter (TBD)

Considerations 
· Signal efficiencies intent in OEB business plan letter
· Work with OEB/LDCs on LTEP document and proposed directive to OEB

IESO: 
· Directive / Letter (TBD)

Considerations 
· IESO’s stakeholder engagement re Market Renewal is ongoing.

	· Continue this work as part of LTEP
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