- Business Issues:

Create risk to Trust’s debt credit rating, cost to electricity ratepayers and OPG’s finances

| Outstanding Issue |  | Description | Current Status | Next Steps | Timing |
| --- | --- | --- | --- | --- | --- |
| 1 | Provincial Guarantee | - A provincial guarantee of FHP debt is a key aspect of the program structure to support a strong credit rating - The guarantee would kick in under specific circumstances including: - Legal change impacts FHP - FHP deemed unconstitutional | Agreement in principle for Province to backstop debt if there is a change in law or program deemed unconstitutional | Substantially Complete | Mid-August |
|  |  |  | Assessing alternatives to a backstop to address other issues including inability of the Trust to borrow and LDC bankruptcy | Relevant stakeholders are assessing options | Mid-August (required for credit rating) |
| 2 | IESO Accounting | - 4 year moratorium has been put in place where Trust cannot collect principal or interest from ratepayers - This has caused accounting issues for IESO and OPG/Trust and creates risk of a credit rating downgrade for OPG | Options to resolve this issue are being assessed including potential regulatory change | IESO and Provincial Controller to assess options | July 31st |
| 3 | PILs Exemption | Broad PILs exemption for OPG relating to the Trust would address tax leakage to the federal government that would lead to increased costs for ratepayers | - Province Tax group has agreed in principle to provide specific PILs exemptions as specific issues arise - However, there is risk of tax leakage if PILs exemptions not secured in timely manner | Tax regulation to be completed once structure finalized | Aug 31st |
| 4 | Credit Rating Process | OPG securing credit ratings to enable the Trust to access debt markets | - Key issues for rating agencies include provincial backstop, moratorium and repayment profile (Fair Allocation curve) - Rating agencies will require more time than normal to assess the FHP because it is new and complex | - Ratings agency to conduct full ratings assessment - Fair Allocation curve required for ratings assessment | - Start by July 31 - 8 week process - Complete by Sept 30 |
| 5 | Fair Allocation Curve | - Fair Allocation curve sets the limit for how much Trust can borrow and debt repayment profile - Full program curve is required for credit rating assessment | Fair Allocation curve is an important component of the LTEP. Release of Fair Allocation curve is delayed until LTEP is finalized | OPG proposed a range approach to allow rating assessment to begin and allow time for Ministry to finalize curve | Range by July 31st |
| 6 | Equity Injection | Agreement required to lay out the terms of the Province’s equity injection into OPG | OPG has provided draft agreement to Province for comment | Province to provide comments to OPG | August 15th |

- Accounting Consolidation Issues:

Create risk that Trust’s assets will not be consolidated to the Province’s books

| Outstanding Issue |  | Description |  | Current Status | Next Steps | Timing |
| --- | --- | --- | --- | --- | --- | --- |
| 7 | Commercial Arrangements | Fundamental accounting requirement that OPG participation is on a commercial basis and demonstrates independence, otherwise, creates accounting consolidation issues | Fees: OPG will collect fees for managing the Trust | - OPG has proposed a commercial benchmarking approach to setting fees - OEB involvement to focus on appropriate application of benchmarking | Province to respond to OPG’s proposal | July 31 |
|  |  |  |  |  | Regulation to be drafted | Mid-August |
|  |  |  | Sub-Debt Pricing: Process required for setting rates on subordinated (more risky) debt that OPG lends to the Trust | Term Sheet provided to OFA based on existing protocol used to set rate for OPG’s current debt borrowed from the OFA | Province to respond to OPG proposal | July 31 |

- Resolved Issues:

| Outstanding Issue |  | Description | Current Status | Next Steps | Timing |
| --- | --- | --- | --- | --- | --- |
| 9 | Indemnity | The Province has provided an indemnity for OPG’s directors and officers for any losses arising from any claims related to the FHP | Complete | Complete | N/A |
| 10 | Regulation - "Asks" vs Final | - Final regulations will allow Trust to borrow but did not address all gaps identified by the dealers in earlier drafts - This could put negative pressure on credit rating and costs | Substantially Complete | Substantially Complete | N/A |