Outstanding Business Issues – Ontario Fair Hydro Plan

| Issue | Overview | Supporting Documentation | Next Steps |
| --- | --- | --- | --- |
| Guarantees | - Province to provide contingent supports to enable structure | - Draft Term Sheet - Performance Guarantee - Service Guarantee | - OPG/MOF/ENE to discuss respective comments on the term sheet Timing: Language finalized by end of July |
| Equity Injection | - Province to purchase shares of OPG on a monthly basis | - Draft Term Sheet - Master Subscription Agreement - Service Level Agreement - Notice of Subscription - Amendment to Articles | - OFA / Energy to provide comments on Master Subscription Agreement - OPG / OFA / Energy to develop other agreements and revise OPG Articles Timing: Documents finalized at end of July |
| PILs Exemption | - Province to mitigate cost to ratepayers by minimizing PILs payable by OPG financing vehicle | - Tax Regulation | - OPG to consider value of comfort letter - MOF legal to draft regulation (consider broad vs. narrow) Timing: Regulation by fall |
| Subordinated Debt Loan Agreement | - OPG will lend the equity injection from the Province to the Trust by way of subordinated debt | - Draft Term Sheet - Debt Loan Arrangement | - OFA to provide comments - OPG to draft Debt Loan Arrangement Timing: TBD |