Implementation of Ontario’s Fair Hydro Plan

Week of July 24, 2017

| Item | Key Deliverables / Considerations | Timing / Next Steps |
| --- | --- | --- |
| - Refinancing the Global Adjustment (ESP/IGS/LSB) |  |  |
| - ENERGY, LSB, IESO, OPG, OEB, TBS and MOF | Recent Action Items - Ongoing Business Items - Provincial Guarantees (i.e., performance / payment, term sheet) - Management Fees Regulation - Interest Collection During the Inflationary Cap Period - OPG Equity Injection Process - Subordinate Debt Loan Agreement - Payment in Lieu of Taxes Exemption - Agencies (OPG/IESO/OEB) to provide weekly critical paths/detailed workplans as required - ENERGY working with Navigant to prepare a report on long lived assets and associated assessment of value | - July 1 – 25% takes effect - Summer – Prepare Minister’s Fair Allocation Amount (TBD) - Summer – LRC/Cabinet Approval Management Fee regulation (TBD) - Summer – LRC/Cabinet Approval Interest Collection During the Inflationary Cap Period regulation (TBD) - Summer – TB/Cabinet Approval and s.28 Approval Provincial Guarantees (TBD) - Summer / Fall – OPG Financing (TBD) |
| - Broadening Rural or Remote Rate Protection (RRRP) (SNAP) |  |  |
| - ENERGY, LSB and LDCs | Recent Action Items - Ministry working with LDCs to finalize program design | - TBD |
| - Expanding Ontario Electricity Support Program (OESP) (SNAP) |  |  |
| - ENERGY, LSB, MCSS and OEB | Recent Action Items - SNAP to continue to work through OESP automatic qualification with MCSS / OEB - SNAP to continue to work with, MOF, OEB and CRA on OESP wet signature - SNAP to work with TBS to ensure funds flow from fiscal plan as soon as legislation passes - Ministry continues to work with MCSS on OESP automatic enrollment, which is tracking for September at earliest | - July 26, 2017 – MCSS going to TB |
| - Providing a First Nations On-Reserve Delivery Credit (SNAP) |  |  |
| - ENERGY and LSB | Recent Action Items - Ministry working with Chiefs on First Nations Delivery Credit (FNDC), with Chiefs expecting to table and pass a resolution next week on who receives credit - Ministry finalizing process for eligibility and working with COO to communicate FNDC - Letter being drafted by Regional Chief Day tracking for week of May 29 - Ministry met with COO on April 26 and May23 regarding FN Rate implementation | - TBD |
| - Establishing an Affordability Fund (CRED) |  |  |
| - ENERGY, IGS, LSB, Blakes, CSD, OPCD, TBS, MOF and H1 (KPMG and Osler) | Recent Action Items - On June 19, 2017, Computershare, the original trustee of the Affordability Fund Trust, was replaced with a Board of Trustees which includes representation from two social agencies and three LDCs (Ottawa Carleton UW / Neighbour to Neighbour Centre / Thunder Bay Hydro / Hydro One / Alectra). The Ministry of Energy is also represented on the Board of Trustees in a non-voting capacity - Hydro One, in its administrative capacity, is developing back office support and preparing recommendations for the first meeting of the Board of Trustees | Summer 2017: - LDCs begin to apply to the Trust for funds Q2 2017-2018: - Report back to TB/MBC with final program details and a performance management framework including outcome measures and targets Late 2017/early 2018: - ENERGY can apply for additional funds through 2018-19 PRRT based on performance and need. Trust term can be extended with amended/new TPA if agreed by Trust |
| - Engagement with Officers of the Legislature |  |  |
| - ENERGY, MOF/OFA, Auditor General (AG) | Recent Action Items - ENERGY and other ministries (MOF and TBS) have received additional/broader scope request from AG. Responses to be coordinated across ministries - Third-party hired to undertake electronic search of records | - Summer – Responding to AG Request (Ongoing) |
| - Bill Presentment (SNAP/LSB) |  |  |
| - ENERGY | Recent Action Items - Ongoing Ministry work re bill presentment | - Fall 2017 – Bill redesign |
| - Expanding ICI (ESP/COMs) |  |  |
| - ENERGY, LSB, IESO and LDCs | Recent Action Items - Ongoing OCC outreach campaign to promote ICI - Ongoing outreach with LDCs being undertaken by IESO - CME proposal (TBD) | - Quarterly Report Backs re ICI to TBS / MBC |
| - Energy Sector Efficiencies (i.e., Ontario Energy Board and IESO) (SNAP / ESP) |  |  |
| - ENERGY, LSB, OEB and IESO | OEB: - Directive / Letter (TBD) Considerations - Signal efficiencies intent in OEB business plan letter - Work with OEB/LDCs on LTEP document and proposed directive to OEB IESO: - Directive / Letter (TBD) Considerations - IESO’s stakeholder engagement re Market Renewal is ongoing. | - Continue this work as part of LTEP |