Action Items – September 14, 2017

Agenda

- GA Refinancing

- General Update (OPG / IESO)

  - OPG Board meeting set up for Sept 27 to seek approval of the structure (materials typically go to the Board a week in advance). OPG will require finals or advanced drafts of the support agreement, FAA model, and fees regulation

  - OPG and IESO continue to work on LOC to protect against LDC defaults, or an alternative of a guarantee, to land for next week

    - A LOC could require a change to the general regulation (could track to Oct 16 LRC)

    - IESO/ENERGY Legal continue discussions on the LOC to flesh out any required regulatory changes

- Supporting Agreement (OFA/OPG)

  - OPG has indicated that EY doesn’t believe the agreement, as currently drafted, will pass the consolidation test.

  - OFA/ENERGY to work with OPG to determine what can be done to address this concern

  - TB/MBC will likely move to Monday Sept 25

- Business Item (OPG/IGS)

  - Moratorium period will last for until 2022. After that, both interest and principal will flow through CEAs.

  - Treatment of interest during first four years is still not resolved. ENERGY to work with IESO to investigate alternatives to GA.

- Fees (ENERGY)

  - ENERGY legal is working through latest proposal from OPG and a draft that will not substantially change is needed for Board meeting. Proposal has been shared with OEB but has not yet been formally drafted by legislative counsel.

- FAA (ENERGY/OPG)

  - Energy and OPG to meet in the next few days to finalize the FAA model with an aim to get the Minister’s signature on the FAA letter next Thursday

- Other OFHP Initiatives

- RRRP, OESP and FN (SNAP)

  - No updates

- Affordability Fund (CRED)

  - Trustees are currently meeting on a weekly basis and working towards a soft launch in early October