
Action Items 
December 7, 2017 


Agenda 

1) GA Refinancing  
· Provincial Support Agreements (OFA / OPG / ENERGY)
· To be ready to be signed early next week (Monday or Tuesday) – required for OPG to obtain final credit rating of warehouse

· General Business Update (OPG / IESO / ENERGY) 
· OPG working to finalize the offering memorandum and investor presentation by end of next week
· Sometime next week EY to provide updated accounting memo to OPG
· OPG to share with TBS documentation provided to EY for review
· OPG finacing plan – to be presented by OPG at Minister’s briefing on Decemeber 14th
· PILs exemption – MOF drafting Minister’s regulation 
· Commercial agreements between IESO and OPG finalized – IESO to prepare one pager for Minister’s briefing on December 14th


2) OPG’s Market Activities – Rollout (All)
· OPG to prepare a presentation that outlines key details with respect to its Market Activities
· OPG anticipates going to market 3 to 4 times in 2018


3) Other OFHP Initiatives 
· RRRP, OESP and FN (SNAP)
· Look at options around deferring the transfer of the OESP to province

· Affordability Fund (CRED)
· Implementation agreement near finalized – about 45 LDCs have signaled intent to deliver the  program and an additional 5 are interested
· Trustees are concerned about implications of HAP program changes on the Affordability Fund
· [bookmark: _GoBack]Affordability Fund briefing for ENERGY DM and CoS to be scheduled for the week of December 18th, including IESO  





